SCOPE OF WORK

Business Loan Application

Prepared for:

Svakarma Finance

Prepared by:

Astura Global Private Limited

Bengaluru, India

Date: 04 June 2026

Version 1.1

# 1. Project Overview

This document outlines the full scope for designing, developing, and deploying a Business Loan Application for Svakarma Finance. The app allows businesses to apply for loans, track application status, upload documents, and receive disbursements through a 3rd party platform.

The system will have three core interfaces:

- Borrower App (Mobile - Android & iOS): For business owners to apply, upload documents, track status, and manage repayments

- Admin Panel (Web): For the internal team to review applications, verify documents, approve or reject loans, and manage borrowers

- Super Admin Panel (Web): For top-level management to control configurations, user roles, reports, and system settings

# 2. Objectives

- Give business owners a fast, paperless way to apply for loans from their phone

- Let the internal team process, verify, and approve applications from a single dashboard

- Reduce manual work in document collection, credit checks, and status updates

- Build a system that scales as the number of borrowers and loan products grows

- Maintain full audit trails and compliance-ready records

# 3. Borrower App (Mobile - Android & iOS)

## 3.1 Onboarding & Authentication

- Splash screen with branding

- Sign up using mobile number with OTP and 2FA verification

- Email verification through OTP or magic link

- Login with mobile number, email.

- Forgot password flow with OTP-based reset

- Auto logout after a set period of inactivity

- Multi-device login control (one active session at a time, optional)

- Terms & Conditions, Privacy Policy acceptance during signup

## 3.2 User Profile Setup

- Personal details: Full name, DOB, gender, PAN, Aadhaar

- Business details: Business name, type (Proprietorship, Partnership, Pvt Ltd, LLP), GSTIN, business PAN, date of incorporation

- Business address with map pin location.

- Years in business, number of employees, annual turnover

- Industry or category selection from a predefined list

- Profile photo and business logo upload

- Bank account details: Account number, IFSC, account holder name

- Profile completion progress bar

## 3.3 Loan Application

- Loan product catalogue (Term Loan, Working Capital, Equipment Loan, etc.)

- Loan calculator with EMI preview based on amount, tenure, and interest rate

- Step-by-step application form with save-as-draft option

- Loan amount and tenure selection within product limits

- Purpose of loan (dropdown plus free text)

- Co-applicant or guarantor details (if required by product)

- Auto-fetch of profile data into the application form

- Application summary review screen before submission

- Submit and receive an application reference number

## 3.4 Document Upload

- Required document checklist based on loan product

- Common documents: PAN, Aadhaar, GST returns, ITR (last 2-3 years), bank statements (6-12 months), business registration certificate, MSME or Udyam certificate, financial statements

- Upload from camera, gallery, or file storage

- PDF, JPG, PNG support with file size limits

- Document preview before submission

- Re-upload option if a document is rejected by the admin

- Document status tags: Pending, Under Review, Approved, Rejected

- Optional (Bank aggregator API): Account Aggregator integration for bank statement fetch

- Consent-based reading of Financial SMS and WhatsApp messages to auto-capture income, EMI, and transaction details (with explicit borrower permission, used only for credit assessment)

## 3.5 Credit & Eligibility Check

- Consent screen for credit bureau pull (CIBIL, Experian, CRIF)

- Display credit score post-fetch (optional, based on business logic)

- Eligibility calculator based on income, existing obligations, and credit score

- Pre-approved offers section (if applicable)

## 3.6 Application Tracking

- Real-time status updates: Submitted, Under Review, Documents Pending, Credit Check, Approved, Rejected, Disbursed

- Timeline view showing each stage with timestamps

- Push notifications, SMS, and email alerts at each status change

- Pending action alerts (missing documents, e-signature pending, etc.)

## 3.7 E-Sign & Agreement

- Loan agreement preview in PDF format

- Aadhaar-based e-sign integration (NSDL, eMudhra, or similar)

- OTP-based digital signature

- Signed agreement download and storage in the app

- Sanction letter view and download

- Acceptance of terms before final disbursement

## 3.8 Disbursement

- Disbursement status tracking.

- Bank account confirmation before disbursement( Penny drop API)

- Disbursement amount, date, and UTR or transaction reference display

- Disbursement receipt download

- Email and SMS confirmation post-disbursement

## 3.9 Repayment Management

- Loan dashboard showing active loans, outstanding amount, next EMI date

- EMI schedule with paid, upcoming, and overdue installments

- Auto-debit setup through eNACH or UPI Autopay

- Manual EMI payment through UPI, net banking, debit card, or wallet

- Prepayment and foreclosure options with charges preview

- Payment Estimator to calculate live outstanding amount, revised EMIs after part-payment, foreclosure quote, and impact on tenure or interest

- Payment receipt and acknowledgment

- Overdue alerts and late payment fee display

- Repayment history with downloadable statement

## 3.10 Notifications & Alerts

- Push notifications for application updates, EMI reminders, offers

- In-app notification center with read or unread tags(In chat for WhatsApp support)

- SMS alerts for critical updates (OTP, disbursement, EMI)

- Email alerts with PDF attachments (sanction letter, statements)

- Notification preferences (toggle on or off per category)

## 3.11 Support & Help

- Call support with click-to-call

- Email support

- FAQ section with searchable knowledge base

## 3.12 Additional Borrower Features

- Refer and earn program with unique referral code

- Loan offers and promotions banner

- Multi-language support (English, Hindi, plus regional languages as decided)

- Dark mode and light mode toggle

- App settings: change password, update profile, manage notifications, logout

- Consent management screen — view all active consents (credit bureau pull, SMS or WhatsApp access, Account Aggregator) and submit consent withdrawal request

- Account deletion request flow (compliance with data protection rules)

# 4. Admin Panel (Web)

The admin panel is used by the internal operations, credit, and verification teams to process loan applications end to end.

## 4.1 Admin Authentication

- Login with email and password

- Two-factor authentication (OTP or authenticator app)

- Role-based access control (Credit Officer, Verification Officer, Disbursement Officer, Collections Officer, Manager)

- Forgot password and reset flow

- Session timeout and auto logout

- Login activity log

## 4.2 Dashboard

- Total applications received (today, week, month)

- Applications by status: Pending, Under Review, Approved, Rejected, Disbursed

- Disbursement value summary

- Overdue accounts and collection metrics

- Top performing loan products

- Geographic distribution of borrowers

- Recent activity feed

- Quick action buttons (search application, add note, assign case)

## 4.3 Application Management

- List view of all loan applications with filters (status, date, product, amount, location, assigned officer)

- Search by application ID, borrower name, mobile, PAN, or business name

- Detailed application view with all submitted data

- Borrower profile, business profile, and loan details in tabbed view

- Document viewer with zoom, rotate, download

- Document approval or rejection with reason codes

- Internal notes and comments per application

- Assign or reassign application to officers

- Application status update with workflow rules

- Activity timeline showing every action taken on the file

## 4.4 KYC & Verification

- PAN verification through API

- Aadhaar verification (offline KYC or DigiLocker)

- GSTIN verification through GST API

- Bank account verification through penny drop

- Business address verification (manual or field agent assignment)

- Video KYC integration (optional)

- Verification status dashboard with pending and completed cases

- Field verification report upload by agents

## 4.5 Credit Assessment

- Credit bureau report view (CIBIL, Experian, CRIF)

- Bank statement analysis (manual or through Perfios, FinBox, or similar)

- ITR and GST data parsing for income assessment

- Risk scoring model with configurable rules

- Eligibility calculator based on FOIR, DSCR, and other ratios

- Credit officer recommendation field with approve, reject, or refer to senior

- Multi-level approval workflow (Maker-Checker)

- Deviation request and approval flow

## 4.6 Loan Sanctioning

- Sanction letter generation with auto-filled terms

- Editable loan terms: amount, tenure, interest rate, processing fee, charges

- Sanction letter PDF preview and send to borrower

- Conditional sanction with pending requirements

- Sanction approval matrix based on loan amount and risk grade

## 4.7 Agreement & E-Sign Management

- Loan agreement template management

- Auto-generation of agreement with borrower and loan data

- Send for e-sign to borrower

- Track e-sign status (Sent, Viewed, Signed, Expired)

- Store signed agreements with audit trail

## 4.8 Disbursement Management

- Disbursement queue with approval workflow

- Disbursement confirmation

- Disbursement report by date, product, branch

- Failed disbursement handling and retry

## 4.9 Repayment & Collections

- EMI schedule view per borrower

- Auto-debit (eNACH) mandate management

- Manual payment reconciliation

- Overdue accounts list with bucket-wise classification (1-30 days, 31-60, 61-90, 90+)

- Assign accounts to collection officers

- Call log, follow-up notes, and promise-to-pay tracking

- Legal action and recovery workflow

- Write-off and settlement management

## 4.10 Customer Management

- Borrower master list with full profile view

- 360-degree view: applications, active loans, repayments, communications

- Document repository per borrower

- Communication history (calls, emails, SMS, chat)

- Consent Withdrawal Management — view consent withdrawal requests raised by borrowers, process each request (revoke credit bureau access, stop SMS or WhatsApp read access, disable Account Aggregator pulls), update borrower record, trigger confirmation to borrower, and maintain full audit trail for compliance

- Block or flag borrowers with reasons

## 4.11 Reports & Analytics

- Application funnel report (Applied to Approved to Disbursed)

- Disbursement report (daily, weekly, monthly)

- Portfolio report by product, geography, ticket size

- Delinquency and NPA reports

- Collection efficiency reports

- Officer productivity reports

- Custom report builder with export to Excel, PDF, CSV

- Scheduled report delivery via email

# 5. Super Admin Panel (Web)

The super admin panel is for senior management and system administrators. It controls configurations, master data, user management, and system-wide settings.

## 5.1 User & Role Management

- Create, edit, and deactivate admin users

- Define roles with granular permissions (module-level and action-level access)

- Assign users to branches, regions, or departments

- Approval hierarchy configuration

- Manual Bulk user upload.

- User activity audit log

- Force password reset and account lock controls

## 5.2 Loan Product Management

- Create and manage loan products (Term Loan, Working Capital, Equipment Loan, etc.)

- Configure per product: minimum and maximum amount, tenure, interest rate, processing fee, prepayment charges, late payment charges

- Eligibility criteria configuration (age, business vintage, turnover, credit score)

- Required document checklist per product

- Activate or deactivate products

- Product-wise approval matrix

## 5.3 Workflow Configuration

- Define application workflow stages

- Configure SLA for each stage

- Auto-assignment rules (round robin, location-based, load-based)

- Escalation rules for pending cases

- Notification triggers per stage

## 5.4 Master Data Management

- Industry or business category master

- Document type master

- Reason codes master (rejection, deviation, document rework)

- Branch and region master

- Holiday calendar

- Charges and fees master

- Bank master with IFSC codes

## 5.5 Integration Management

- API keys and credentials for third-party services

- Credit bureau integration settings

- Payment gateway configuration

- e-Sign provider configuration

- SMS, email, and WhatsApp gateway setup

- Account aggregator setup

- Toggle integrations on or off

## 5.6 Communication Templates

- SMS template management with variables

- Email template management with HTML editor

- Push notification template management

- WhatsApp template management (approved through BSP)

- Template versioning and approval workflow

## 5.7 Audit & Compliance

- Full audit trail of all admin actions

- Data change logs (who changed what, when)

- Login and access logs

- Data retention policy configuration

- Consent management dashboard

## 5.8 System Settings

- General settings (company name, logo, contact info)

- Tax configuration (GST rate)

- Interest calculation method (flat, reducing, daily reducing)

- EMI calculation method

- Working hours and business days

- Maintenance mode toggle

- Backup and restore controls

## 5.9 Analytics & Business Intelligence

- Executive dashboard with KPIs

- Portfolio health indicators

- Yield, NIM, and profitability reports

- Cohort analysis

- Custom dashboard builder for senior management

# 6. Third-Party Integrations

All third-party APIs will be provided by Svakarma. Our scope covers integration, testing, and deployment of these APIs into the Borrower App, Admin Panel, and Super Admin Panel.

## 6.1 Integration Scope

We will integrate the following API categories using Svakarma-provided endpoints, documentation, and credentials:

- KYC & Identity Verification: PAN, Aadhaar, DigiLocker, Video KYC

- Business Verification: GSTIN, MSME or Udyam, MCA or ROC

- Credit Bureau: CIBIL, Experian, CRIF, or equivalent

- Bank Statement Analysis: Account Aggregator, Perfios, FinBox, or equivalent

- Bank Account Verification: Penny drop, IFSC validation

- E-Sign: Aadhaar e-Sign, NSDL, eMudhra, or equivalent

- E-NACH or Auto Debit: Mandate registration and EMI debit

- Payment Gateway: UPI, net banking, debit card, wallet for EMI collection

- Disbursement: NEFT, RTGS, IMPS through partner bank API

- SMS Gateway: Transactional and OTP SMS

- Email Gateway: Transactional email

- WhatsApp Business API: Template messages, notifications, and consent-based message read

- Push Notifications: Firebase or equivalent

- Credit Score & Risk Scoring: Any Svakarma-provided risk engine

- Geolocation & Maps: For business address pin and field verification

- Core System Integration (Omnifin): Two-way sync of borrower master, loan accounts, disbursement records, repayment schedules, and accounting entries with Svakarma's core lending system (Omnifin)

- Website Integration: Lead capture from svakarma.com, single sign-on for returning users, and sync of marketing content or loan product pages

- Help Desk Integration: Two-way sync with Svakarma's help desk or ticketing system — auto-create tickets from in-app complaints, push status updates back to the app, and maintain a unified case history

- DMS Integration: Push all borrower documents, signed agreements, sanction letters, and KYC files into Svakarma's Document Management System with metadata, version control, and retention tagging

## 6.2 Our Responsibilities

- Review API documentation provided by Svakarma

- Build integration layer between the app and admin panels and Svakarma APIs

- Handle request and response mapping, error codes, retries, and timeouts

- Build fallback flows where applicable

- Test each integration in sandbox before going live

- Monitor API logs and handle failure cases

## 6.3 Svakarma Responsibilities

- Provide working API endpoints, sandbox and production credentials

- Share complete API documentation with sample requests and responses

- Provide a point of contact for integration support

- Resolve API-side issues and downtime

- Manage commercial agreements with end API providers

- Provide updates when API contracts change

## 6.4 Assumptions

- All API credentials and access will be shared before integration begins

- Sandbox environment will be available for testing

- Svakarma will support us during integration with technical clarifications

- Omnifin, Website, Help Desk, and DMS APIs or integration endpoints will be provided by Svakarma with documentation and sandbox access

- Any delay in API availability from Svakarma side will impact the project timeline

# 7. Technical Architecture & Tech Stack (Cloud)

## 7.1 Architecture Overview

- Cloud deployment hosted on Svakarma's own servers or data centre

- Microservices-based backend for scalability and independent module deployment

- RESTful APIs for communication between mobile app, admin panels, and backend

- Separate database servers for transactional data, document storage, and analytics

- API gateway for request routing, authentication, and rate limiting

- Internal load balancer for traffic distribution

- All data, documents, and backups remain within Svakarma's infrastructure

## 7.2 Mobile App (Borrower)

- Framework: React Native or Flutter (cross-platform for Android and iOS)

- State Management: Redux, Context API, or Riverpod

- Local Storage: SQLite or Secure Storage for offline data and tokens

- Push Notifications: Firebase Cloud Messaging (FCM) or Cloud push service

## 7.3 Admin & Super Admin Panel (Web)

- Frontend: React.js or Next.js

- UI Library: Material UI, Ant Design, or Tailwind CSS

- State Management: Redux Toolkit or Zustand

- Charts & Analytics: Recharts, Chart.js, or ApexCharts

## 7.4 Backend

- Language or Framework: Node.js (Express or NestJS) or Python (Django or FastAPI)

- Authentication: JWT with refresh tokens, OAuth 2.0 for admin SSO if needed

- API Documentation: Swagger or OpenAPI

- Queue System: Redis or RabbitMQ for async jobs

- Caching: Redis (self-hosted)

## 7.5 Database

- Primary DB: PostgreSQL or MySQL for transactional data, hosted on Svakarma's database servers

- Document Storage: Cloud object storage (MinIO) or NAS or SAN-based file storage

- NoSQL (optional): MongoDB for logs, audit trails, or unstructured data

- Search: Self-hosted Elasticsearch for fast search across applications and borrowers

- Database Replication: Master-slave setup for redundancy and read scaling

## 7.6 Cloud Infrastructure

- Servers: Application servers, database servers, file storage servers, and backup servers provided by Svakarma

- Operating System: Ubuntu Server LTS, RHEL, or CentOS

- Containerization: Docker

- Orchestration: Kubernetes  or Docker Swarm

- CI/CD: Self-hosted GitLab CI, Jenkins, or GitHub Actions runners

- Reverse Proxy or Load Balancer: NGINX or HAProxy

- Web Server: NGINX or Apache

- Monitoring: Self-hosted Prometheus and Grafana

- Log Management: Self-hosted ELK Stack (Elasticsearch, Logstash, Kibana)

- Backup: Automated daily backups to cloud backup servers with offsite copy (if Svakarma provides DR site)

## 7.7 Network & Connectivity

- Firewall and DMZ setup for isolating public-facing services

- VPN access for admin users (if remote access is required)

- Internal DNS for service discovery

- SSL certificates for HTTPS (internal CA or public CA)

- Bandwidth and uplink to be provisioned by Svakarma based on expected traffic

- Static public IP for mobile app and external API connectivity

## 7.8 Security

- HTTPS or SSL across all endpoints

- Data encryption at rest (AES-256) and in transit (TLS 1.2+)

- PII data masking and tokenization

- Role-based access control (RBAC) at API and UI level

- Input validation and protection against SQL injection, XSS, CSRF

- Web Application Firewall (WAF) at perimeter

- Intrusion Detection System (IDS) and Intrusion Prevention System (IPS)

- Regular security audits and VAPT

- Compliance with RBI, NBFC, and data protection guidelines

- Audit logs for all sensitive actions

- Physical security of servers managed by Svakarma

## 7.9 Scalability & Performance

- Vertical scaling through server capacity upgrades

- Horizontal scaling through additional application server nodes

- Database read replicas for heavy read operations

- Async processing for heavy tasks

- Caching for frequently accessed data

- Target: Handle up to 10,000 concurrent users with sub-2-second response times (subject to capacity planning based on Svakarma's server specs)

## 7.10 Svakarma Responsibilities (Infrastructure)

- Provide cloud servers or virtual machines as per agreed specifications

- Provide data center space, power, cooling, and network connectivity

- Provide static IPs, domain, and SSL certificates

- Provide firewall, VPN, and network security setup

- Provide root or admin access to servers for deployment

- Manage hardware maintenance and replacement

## 7.12 Our Responsibilities (Deployment)

- Server provisioning at OS level (packages, dependencies, runtime)

- Application deployment and configuration

- Database setup, schema design, and migrations

- CI/CD pipeline setup

- Monitoring and logging setup

- Initial security hardening of application and OS

- Documentation of deployment architecture

# 8. Project Phases & Timeline

Total project timeline: 12 to 16 weeks from kick off to go-live, with parallel execution across design, development, and integration phases.

## Phase 1: Discovery & Requirement Finalization (Week 1)

- Stakeholder workshops with Svakarma team

- Requirement gathering for each module

- Finalize loan products, workflows, and approval matrix

- Confirm API list and integration points from Svakarma

- Finalize cloud infrastructure specs

- Sign-off on Business requirement document (BRD)

Deliverables: BRD, Workflow diagrams, API mapping document

## Phase 2: UI/UX Design (Week 1-2)

- Wireframes for borrower app, admin panel, and super admin panel

- High-fidelity UI designs with Svakarma branding

- Interactive prototypes (Figma)

- Design review and sign-off (1 revision round)

Deliverables: Wireframes, UI screens, Clickable prototype

## Phase 3: Backend Development (Week 2-8)

- Database schema design

- Core API development: authentication, user management, loan application, document upload, workflow engine

- Admin and super admin APIs

- Integration layer for Svakarma APIs

- Notification engine (SMS, email, push, WhatsApp)

- Audit logging and reporting modules

Deliverables: Backend codebase, API documentation (Swagger)

## Phase 4: Frontend Development (Week 2-9, parallel with Phase 3)

- Borrower mobile app (Android and iOS)

- Admin web panel

- Super admin web panel

- Integration with backend APIs

- Cross-device and cross-browser testing

Deliverables: Mobile app builds (APK, IPA), Web panel builds

## Phase 5: Third-Party Integration (Week 4-9, overlapping with Phase 3 & 4)

- Sandbox integration with Svakarma-provided APIs

- KYC, credit bureau, e-sign, e-NACH, payment gateway integration

- Omnifin, Website, Help Desk, and DMS integration

- End-to-end testing of integrated flows

Deliverables: Integration test reports, Sandbox demo

## Phase 6: Testing & QA (Week 8-11)

- Functional testing of all modules

- Integration testing across borrower app, admin, and super admin

- User acceptance testing (UAT) with Svakarma team

- Performance and load testing

- Security testing and VAPT

- Bug fixing and regression testing

Deliverables: Test cases, Test reports, VAPT report, UAT sign-off

## Phase 7: Cloud Deployment & Go-Live (Week 11-12)

- Production server setup at Svakarma's data center

- Application deployment and configuration

- Database setup

- SSL, firewall, and security hardening

- Production smoke testing

- App store submission (Google Play, Apple App Store)

- Go-live

Deliverables: Production environment, Deployment documentation, Go-live sign-off

## Phase 8: Post Go-Live Support (1 months included)

- Bug fixes and minor enhancements

- Issue resolution within agreed SLA

- Monthly status reports

- Knowledge transfer to Svakarma's internal team

Deliverables: Monthly reports, KT documentation

### Indicative Timeline Summary

| Phase | Week |
| --- | --- |
| Discovery & Requirements | Week 1 |
| UI/UX Design | Week 1-2 |
| Backend Development | Week 2-8 |
| Frontend Development | Week 2-9 |
| Third-Party Integration | Week 4-9 |
| Testing & QA | Week 8-11 |
| Deployment & Go-Live | Week 11-12 |
| Total | 12-16 weeks |

### Conditions for the 12-16 Week Timeline

This timeline holds if the following conditions are met:

- All Svakarma APIs (sandbox and production) are available by Week 3

- Cloud servers and infrastructure are ready by Week 9

- Svakarma provides timely feedback and sign-offs (within 2 working days per review)

- Scope is locked after Phase 1 sign-off

- Dedicated SPOC from Svakarma is available throughout the project

- UAT team from Svakarma is available during Week 8-11

Any delay in the above will impact the go-live date.

# 9. Deliverables

## 9.1 Documentation

- Business Requirement Document (BRD)

- User Manual

## 9.2 Source Code & Builds

- Borrower mobile app source code (Android and iOS)

- Admin panel source code

- Super admin panel source code

- Backend source code with version control (Git repository handover)

- Production-ready APK and IPA files

- Web panel production builds

## 9.3 Post Go-Live

- 1 months of warranty support (bug fixes for defects identified post go-live)

- Monthly status reports during support period

- Knowledge transfer session to Svakarma's SPOC.

# 10. Assumptions

- Svakarma will provide a dedicated single point of contact (SPOC) for the entire project duration

- All third-party APIs (sandbox and production) will be provided by Svakarma with working credentials and documentation

- Svakarma will provision cloud servers and infrastructure as per agreed specifications before Week 9

- All business rules, loan products, workflows, and approval matrices will be finalized during Phase 1 and locked thereafter

- Svakarma's branding assets (logo, colors, fonts, brand guidelines) will be shared at project kickoff

- Content for static pages (Terms & Conditions, Privacy Policy, FAQs, About Us) will be provided by Svakarma

- All regulatory and compliance content (fair practice code, grievance redressal policy, etc.) will be provided by Svakarma

- UAT will be conducted by Svakarma's internal team within the planned timeline

- Sign-offs and feedback from Svakarma will be provided within 2 working days

- Any new requirement raised after Phase 1 sign-off will be treated as a change request

- App store accounts (Google Play Console, Apple Developer) will be provided by Svakarma

- Domain names, SSL certificates, and DNS configuration will be handled by Svakarma

# 11. Exclusions

The following items are not part of the current scope and will be handled separately or by Svakarma:

- Procurement, supply, or maintenance of physical hardware and servers

- Data center space, power, cooling, and network connectivity

- Commercial agreements with third-party API providers

- Cost of third-party API consumption (KYC, credit bureau, e-sign, SMS, etc.)

- App store fees (Google Play, Apple Developer account fees)

- Domain registration and SSL certificate purchase

- Content writing for marketing pages, blog, or help center

- Translation services for multi-language content (translations to be provided by Svakarma)

- Digital marketing, SEO, ASO, and user acquisition campaigns

- Customer support staffing and call center setup

- Loan disbursement funds and treasury management

- Regulatory licensing and approvals (NBFC license, RBI approvals)

- Accounting, ERP, or core banking system integration (unless explicitly added through change request)

- Loan recovery and legal collection services

- Training of end users (borrowers) beyond in-app guides

- Hardware tokens or physical KYC equipment

- Data migration from legacy systems (can be added as a separate engagement)

- Post-warranty support (covered under a separate AMC agreement)

# 12. Change Management

- Any change in scope after Phase 1 sign-off will follow a formal change request process

- Change requests will be evaluated for impact on timeline, cost, and resources

- Written approval from Svakarma's authorized representative is required before implementing any change

- Minor changes (less than 4 hours of effort) may be accommodated without a formal CR at our discretion

- Major changes will result in a revised timeline and cost estimate

# 13. Acceptance Criteria

The project will be considered complete and accepted when:

- All modules listed in this SOW are developed and deployed

- UAT is completed with all critical and high-priority bugs resolved

- VAPT report is shared with no open critical vulnerabilities

- Production deployment is successful on Svakarma's cloud infrastructure

- Borrower app is live on Google Play Store and Apple App Store

- Documentation and knowledge transfer are completed

- Sign-off is received from Svakarma's authorized representative

# 14. Team Structure

## 14.1 Svakarma Team (Expected)

- SPOC or Project Sponsor: Decision maker, sign-offs, escalation point

- Business Team: Product, credit, operations representatives for requirement clarification

- IT or Infrastructure Team: Server provisioning, network, security

- UAT Team: End-user testing and feedback

# 15. Communication & Reporting

## 15.1 Communication Channels

- Weekly status meetings: Progress review, blockers, next week's plan

- Bi-weekly steering committee: With senior stakeholders from both sides

- Ad-hoc calls: For urgent issues and clarifications

- Email and chat: Microsoft Teams, email for day-to-day communication

## 15.2 Reporting

- Weekly status report: Sent every Friday, covering completed tasks, ongoing work, blockers, and next week's plan

- Sprint demos: At the end of every 2-week sprint

- Monthly executive summary: For senior management

- Risk and issue log: Maintained throughout the project

# 17. Warranty & Support

## 17.1 Warranty Period

- 1 months of free warranty support from the date of go-live

- Coverage: Bug fixes for defects identified in the delivered scope

- Excluded: New features, enhancements, third-party API issues, infrastructure issues at Svakarma's end

## 17.2 Support SLA During Warranty

| Severity | Response Time | Resolution Time |
| --- | --- | --- |
| Critical (System down) | 1 hour | 4-8 hours |
| High (Major function broken) | 4 hours | 24 hours |
| Medium (Minor function issue) | 8 hours | 3 working days |
| Low (Cosmetic or low impact) | 1 working day | 5-7 working days |

## 17.3 Post-Warranty AMC

- Annual Maintenance Contract available after warranty period

- Covers ongoing bug fixes, minor enhancements, infrastructure support, and SLA-based support

- AMC pricing and terms to be finalized separately

# 18. Intellectual Property

- All source code, design files, and documentation developed under this SOW will be owned by Svakarma upon full payment

- Pre-existing tools, libraries, and frameworks used in development remain the property of their respective owners

- We retain the right to reuse generic components, libraries, and methodologies in other projects

- Svakarma's data, branding, and business logic remain the sole property of Svakarma

# 19. Confidentiality

- Both parties agree to maintain confidentiality of all shared information

- A separate Non-Disclosure Agreement (NDA) will be signed before project kickoff

- All Svakarma customer data, business processes, and strategic information will be treated as confidential

- Confidentiality obligations survive the termination of the project

# 20. Risks & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Delay in Svakarma API readiness | Timeline slippage | Early API mapping in Phase 1, mock APIs for parallel development |
| Delay in cloud infrastructure | Deployment delay | Infrastructure requirements shared upfront, staging environment for testing |
| Scope creep | Cost and timeline impact | Formal change request process |
| Resource unavailability | Delivery delay | Backup resources on standby, knowledge sharing across team |
| Third-party API failures | Functional issues | Fallback flows, retry mechanisms, error handling |
| UAT delays | Go-live delay | UAT plan and team commitment from Svakarma upfront |

# 21. Sign-Off

This Scope of Work is agreed upon by both parties as the baseline for the Business Loan Application project. Any changes will follow the change management process defined in Section 12.

| For Svakarma Finance Name: ___________________________ Designation: ______________________ Signature: ________________________ Date: ____________________________ | For AstonomiQ Name: ___________________________ Designation: ______________________ Signature: ________________________ Date: ____________________________ |
| --- | --- |

— END OF SCOPE OF WORK DOCUMENT —